## Slide 1: Cost Control Components
IPA 2026
Josiah Spilker

## Slide 2: Table of Contents
Overview
Process
Implementation
Testing
Results
Demo
Review

## Slide 3: Overview
Manual Budget & Expense Creation
Lack of Clarity & Overview
No Tracking
Initial Situation
Goal
Record Budgets & Expenses through forms
visual indicators
Automatic budget monitoring

## Slide 4: Process
IPERKA
Use of IPERKA throughout
Required by specifications
Waterfall approach

## Slide 5: Timeline

## Slide 6: Implementation
Structure
Dataverse
Optionsets
Calculated Fields

## Slide 7: Implementation
Structure
Warning notification
Deactivation
Weekly Report

## Slide 8: Implementation
Current Amount
  Total Amount -current Expenses
Current Expenses
  Sum of all related Expenses
Warning Threshhold
  80% of Total Amount
Calculated fields

## Slide 9: Implementation
Traffic Light system
Calculated Optionset
Non Modern Function
Visual Clarity

## Slide 10: Testing
Test-driven development
19 total tests
2 failures
Limit Testing

## Slide 11: Testing
Test-driven development
19 total tests
2 failures
Limit Testing

## Slide 12: Testing
Test-driven development
19 total tests
2 failures
Limit Testing

## Slide 13: Result
Budgets:

## Slide 14: Result
Expenses:

## Slide 15: Demo

## Slide 16: Review
Overall Success
  Completed + Optional
  Ahead of schedule
Planning Lessons
  Task durations
IPERKA vs. Reality
  Strict < Fluid
  Linear < Iterative
Transparency

## Slide 17: Future enhancements
Business Logic
  multi-currency
Notification Refinements
  Prevent notification spam
  expense approval
Deployment changes
  Remove hardcoded URI
Security & Workflows
  Role-Based Access
  expense approval